## Slide 1: Agile Presentation
Renaldo Musto

## Slide 2: Scrum-agile Roles
Product Owner – Communicate with stakeholders, share information with and manage Scrum-agile team
Scrum Master – Facilitates and manages Scrum events ensuring we maintain a Scrum-agile workflow
Developer – Creates the code that eventually becomes the product. Works closely with all members of the team.
Tester – Ensures what the developer created meets functionality requirements and revises test cases based on product owner's recommendations

## Slide 3: SDLC Phases
Requirement gathering and analysis – The product owner discusses specifications and requirements with the stakeholders. Clear any confusion with customer in this phase.
Design – The basic structure of the project is developed based off the specifications gathered in phase one.
Implementation – Using the basic outline the developer begins coding the project into a functioning product
Testing – Once the code is finished it is thoroughly tested for bugs and to make sure all functionality was achieved. Issues are then sent back to developers for correction.
Deployment – Once the code has been corrected the customer tests the product to ensure it is to their liking.
Maintenance – If an issue is found down the road it is sent back to the developers to be fixed through an update.

## Slide 4: Differences from Waterfall
In a waterfall approach there would have been no meeting with the stakeholders after the initial gathering of requirements and in that case, they would not have gotten what they wanted as a final product
We would have been able to complete the project faster and with less cost at the expense of customer satisfaction
Without the setback from the change requested by stakeholders we could have delivered more overall functionality in the given timeframe.
The role of Scrum master would no longer be required further reducing cost

## Slide 5: How to choose, Waterfall or Agile
Projects that are susceptible to change work best for agile
Waterfall is best when the budget is not flexible
Agile is best for customer involvement during development
Waterfall is best for projects with extremely clear requirements
Projects that have strict time requirements are more suitable for waterfall development

## Slide 6: Citations
Pogrebnoy, K. (2020, August 20). Agile or Waterfall: Choose the Right Approach to Your Software Project Management. CodeTiburon. https://codetiburon.com/agile-or-waterfall-choose-the-right-approach-to-your-software-project/.
What Is SDLC (Software Development Life Cycle) Phases & Process. Software Testing Help. (2021, May 30). https://www.softwaretestinghelp.com/software-development-life-cycle-sdlc/.